| MINUTES OF MEETING |  |
| --- | --- |
| Date/Time: | Wednesday, 03 August / 1630 - 1830 |
| Venue: | SOA basement BIG Office@ SMU |
| Present: | SMU: Annan, Elaine, Li Dan, Yining, Yixi Viatick: Edmund |
| Absent with Apologies : | - |

| S/N | Action | Action By | Date Issued | Deadline |
| --- | --- | --- | --- | --- |
| 1 | Further understanding of core functionalities | ALL | 03 Sept 2014 | 03 Sept 2014 |

| ITEM NO. | DESCRIPTION OF DISCUSSION | CATEGORY | ACTION BY |
| --- | --- | --- | --- |
| 1 | Viatick and Insightiers have come to a consensus that the project focus will divert from developing a web application as a project management tool to aggregating third party software, Trello to provide business intelligence and insights for Viatick. | PROJECT AIM | - |
| 2 | Both Viatick and Insightiers have discussed and agreed on the risk mitigation plan, which is to set up an alternate server in view of server failure after deployment. | RISK MITIGATION | - |
| 3 | Insightiers has mentioned that the integration of the intended web application with Trello will allow project managers to manage projects, namely to create, update, view and delete projects or sub-projects, via the web application and data will be sent to Trello’s database by calling Trello APIs. | PROJECT |  |
| 4 | Viatick has stated that throughout the entire project, there are 4 phases, namely the Start, Delivery, Warranty and Project Closure phases. The status of the project will have to be displayed in the web application. | PROJECT PHASES |  |
| 5 | Viatick has requested for the ability to manually modify the phase for a project. | PROJECT PHASES |  |
| 6 | Viatick has explained that the notification for project managers upon due projects should be triggered 8 weeks after the project has started. (E.g. Project started on 1/9/2014, the system should trigger a notification on 27/10/2014) | NOTIFICATION |  |
| 7 | Viatick has requested for a page that displays all the hardware resources such as Macbook, iMac and TV. Project managers should be allowed to modify the resource list. This page will allow project managers to assign the hardware resource to their staffs. | RESOURCE (HARDWARES) |  |
| 8 | Viatick has explained that the Project module should display a list of all their projects, ongoing and completed, with the following fields displayed as well: - Project codes - Quotation numbers - Invoice numbers - Start date - Estimated End date - Actual End Date - Staff(s) assigned - Hardware resource - Payment status - Project phase | PROJECT |  |
| 9 | Viatick has mentioned that having a default quotation sheet generated based on the option selected from an option list, a list with three options (Web/App/System) would be a good-to-have feature for that functionality would reduce the effort required by project managers to create a quotation from scratch. Right now, the agreed function for quotation is a drag-&-drop feature from the preset modules to a blank sheet of quotation. Post meeting: Insightiers will add this feature in their scope as an optional functionality which they will seek to explore in the future if time permits. | QUOTATION | - |
| 10 | Viatick has requested for an interactive dashboard where project managers can create a dummy project to see how the intended project will impact Viatick in terms of their resources and the overall project timeline. | DASHBOARD | - |
| 11 | Viatick has asked for cross-filter function for the project timeline displayed on the dashboard. | DASHBOARD |  |

The meeting was adjourned at 6.30pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Vendor

Recorded by: Annan Zhang

Vetted and Edited by: Elaine Ng

Client

Reviewed/Confirmed by: Edmund Gair