| MINUTES OF MEETING |  |
| --- | --- |
| Date/Time: | Wednesday, 1 October / 1230 – 1330 |
| Venue: | SOA GSR 3-5 |
| Present: | Annan, Elaine, Li Dan, Yining, Yixi |
| Absent with Apologies : | - |

| S/N | Action | Action By | Date Issued | Deadline |
| --- | --- | --- | --- | --- |
| 1 | Discuss bug metrics standardization | Elaine | 30 Sept 2014 | 1 Oct 2014 |
| 2 | Go through SVN commit ground rules | Elaine | 30 Sept 2014 | 1 Oct 2014 |
| 3 | Updates on coding progress | Yixi, Li Dan | 30 Sept 2014 | 1 Oct 2014 |
| 4 | Discuss test cases format to follow | Elaine | 30 Sept 2014 | 1 Oct 2014 |
| 5 | Discuss code methods documentation | Yixi, Elaine | 1 Oct 2014 | 1 Oct 2014 |
| 6 | Talk about database structure | Annan, Yining | 1 Oct 2014 | 1 Oct 2014 |

| ITEM NO. | DESCRIPTION OF DISCUSSION | CATEGORY | ACTION BY |
| --- | --- | --- | --- |
| 1 | Every bug found during testing will have to be recorded under Bug Metrics – Bug Logbook. | TESTING, BUG METRICS | - |
| 2 | After every testing, two documents that have to be committed are: - Test cases - Bug metrics | TESTING, SVN COMMIT | - |
| 3 | It has been highlighted by Elaine that whenever someone wants to commit any document, he/she will have to inform all the groupmates via Whatsapp group chat. This is to avoid any miscommunication in committing conflicted documents, which was what happened in previous iteration. | SVN COMMIT | - |
| 4 | Every single commit will have to include a clear description of the commit in the commit log. E.g. when committing a source code, don’t just mention the name of the source code XXX.java. Talk about what are the changes made in the file itself | SVN COMMIT LOG | - |
| 5 | Staff module is pretty much done, the only task left is to integrate the work done by front-end and back-end | CODING PROGRESS |  |
| 6 | Front-end developers, Li Dan and Annan, will need to figure out the sub-project requirement (naming convention) with Edmund. | PROJECT MODULE | ANNAN, LI DAN, ELAINE |
| 7 | Test cases will have to be standardized across all iterations. All testers shall refer to the first set of test cases done in Iteration 3 for format reference. | TEST CASES | - |
| 8 | Code methods documentation is necessary in order to avoid too much dependence across developers. With the documentation on all the methods created/used by each developer, other coders can easily refer to it for the correct method naming and understand the function of a particular method without having to call up the developer who created it. By doing so, dependency across developers can be reduced. | CODES METHOD DOCUMENTATION | - |
| 9 | Database SQL will have to add in a new entity “token” in Staff table. | DATABASE SQL | Yining |

The meeting was adjourned at 1.30pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Vendor

Recorded by: Li Dan

Vetted and Edited by: Elaine